MPG Nov 16 Working Bee
· On the day 25 people will help to rebuild the MPG garden beds from InterAction and 10 MPG people. 

· A marquis will be set up to prepare the food and be a reference centre. 

· The garden beds will have sleepers placed around the edges to raise them and make the paths clear.

· One of the garden beds has been assembled as a demonstration.

	Time
	Event

	9:30am
10 am
	Monash Permaculture Garden and activity leaders to arrive

Welcome and introductions 
OHS video

People to decide on that activity and report to group leaders, who will have a garden map and to do list. 
Group leaders explain what to do

	12pm
	Lunch and thank you


Sleeper assembly (priority)
· All the beds will have stakes and strings to show where the sleepers need to be placed. 

· Each garden bed team will have their own map and overall garden map. This will show the dimensions of the beds. 

· Each team must mark out each bed, clear the soil from the edges and lay sleepers so they are level. Recheck that paths are 80cm wide, before final staking.

· Compost and top soil be added to top up the beds to the sleeper height. 

· Pea straw and lucerne hay are placed on top.
· Plants are replanted, in mainly beds B2 and C2. 

· Irrigation hose system placed on beds. 

· New garden beds will need to have cardboard and newspaper placed on the bottom, pea straw, compost and new soil.

Other tasks

· Weed grass from the edge of the paths
· Path mulched with wood mulch after the sleepers have been laid down.
· Dig hole, place pond, fill with water, add wetland innoculant.
· Assemble and prepare the compost piles, the metal fencing will need to have star posts, and be one metre wide. If possible create three compost piles. 
· Construct small herb spiral. The bricks will be assembled in spiral, building upwards. Soil will be placed between the bricks and herbs will be planted there. You must leave at least 80cm for path access.
· Construct arbor over bed B2 and C2. Bamboo will be laid on the garden and the top frame assembled. The Y frame will be assembled and tied, the top frame is placed on the top. 
Tools needed

· Can you all please bring our own water bottle, sunscreen, hat and garden gloves. You will be handling wood so there may be splinters. No thongs. 
· Currently there is 1 fork, 1 spade and shovel, 1 mattock and a hammer. 
Will need in total

· 2 wheel burrows, 14 shovels, hammers mattocks 
Planting guide for working bee (refer to garden and planting map)
· Beds A1 and A2, C1, C3, D1, D2, B1 will not be planted.  
· Beds B2 will have half the tomatoes transplanted and the bed will be left as it is. Tomatoes will be replanted to rest of bed. The north side near the arbor will have climbing beans, cucumbers, gourd and luffa. South sides will have carrots. North side of C2 will have similar plantings against the arbor. 
· Beds E1 will be planted out. E1 will have corn, climbing beans, pumpkins,  sweet potato runners and Zucchinis. Calendula flowers, coriander and other herbs will be planted on edges of garden beds. 

· Garden bed team leaders, watch out for safety of your team. Make sure your garden bed is far from others. Check with Seila before placing stakes into the ground. 
	Activity
	Team leader
	Tools

	Garden coordinators:
	Tim and Seila 
	Garden map, working bee plan

	Interaction coordinators: 
	Ali and Freeman
	Garden map, working bee plan

	Garden Bed Team 1   A1, B1
	Jess (3)
	3 shovels, mattock, hammer

	Garden Bed Team 2  C1, D1
	Jay (3)
	3 shovels, mattock, hammer

	Garden Bed Team 3   B2 (priority) /A2
	ADA (4)
	4 shovels, mattock, hammer

	Garden Bed Team 4   C3/D2
	Bianca (4)
	4 shovels, mattock, mallets

	Garden Bed Team 5   E1/E2
	Charlie (5)
	3 shovels, mattock, mallets

	Food
	Ali
	BBQ and food

	Path weeding 
	
	Trough, gloves

	Small herb spiral 
	
	Bricks, top soil, rocks moving

	Arbor
	
	Bamboo, string, saw

	Bath tub digging and installation
	
	Shovel

	Compost pile
	
	Wire meshing, pliers

	Irrigation hose lay out
	
	Irrigation hose

	Path mulching
	
	Shovel, mulch

	Compost and topsoil moving
	
	Wheel burrow  and shovel


[image: image1.emf]C2

fds

Herb spiral

A1

A2

B1

B2

C1

D2

N

E1

E2

D1

250

250

250

250

80

80

80

120

120

300

80

80

80

120

120

250

250

80

80

120

150

150

580

500

80

80

80

120

120

300

300

80

120

150

150

120

80

150

150

80

520

260 120

120

320

80

320

150

360

150

400

220

200

150

80

150

120

120

120

250

250

340

250

320

80

120

120

120

260

80

C3

480

Planned gazebo

community space

200

Monash Permaculture Garden

Temporary

path

Compost

Sign

Tap

Stage 1

Pond

Arbor

Worm farm

Nov

Dec

Nov

Nov

Dec

Jan

Jan

Jan

Feb

Feb

Feb

Shaded bed will be planted

C2

80

250


[image: image2.emf]B2

E1

E2

Tomatoes

T

T T

T T

T

T T

T

T

T

T

G

G

CB

CB

CB

C E

C

C

C

E

E

E C

C

C

C

C

E

E

E

E

E

E

C

C

C

C

Ca

Ca

Ca

Ca

Ca

Ca

Ca

Ca

Tomato

Capsicum

T

CB Climbing beans

G Gourd

L Luffa

E Eggplant

Ca Carrots

Le Lettuce

Le

Le

Le

T

T

T

T

Le

Le

Le

Le

Le

Le

Le

Le

Cu Cucumbers

Cu

Cu

Cu

Co Corn

Co

Co Co

Co

Co

Co

Co

Co

Co

Co Co

Co

Co

Co Co Co

Co

Co

CB

CB CB

CB CB CB

CB

Pu Pumpkin

Pu

Pu

Pu

Co

Pu Pu

Pu

D Daikon

D

D

D

D

D

Ta

T

Ta

S Spinach

S

S

S

S

EC Edible Chrysanthemum

EC

EC

EC

EC

EC

SP Sweet potato

SP

SP

SP

Z Zucchini

Z

Z

Z Z Z

Z

Z

DB Dwarf Beans

CB

CB

CB

EC

EC

EC

EC

EC

Ta Taro

A Amaranth

A

A

A

A

A

A

Herbs and flowers on edges

Garlic, coriander, shallots, marigold, calendula, parsley

SP

SP

SP

CB

Z Z Z

CB

CBCB

CB

CB

CB

Co

Co

Co

Co

Working Bee

November 16th

Planting Guide



Before the working bee

· Map out garden beds and clarify garden bed dimensions with stake and string

· Order  the required sleepers 

· Order  and  pick up pea straw and lucerne hay, 10 bales in total.

· Organise  second hand bath tub.

· Work out who is available to help out before and during the working bee.

· Work out how many people can supply seedlings for the garden and buy more seedlings. 

· Have Marquis, food and bbq ready

· Sleepers need to be placed at the correct garden beds. 

· Compost, top soil and chip bark ready

· Brief garden bed teams on what they need to do.

· Practice assembling a garden bed, C2

· Transplant different plants and vegetables, including native grasses.
· All must be ready the weekend before November 16th 

	Items
	Responsible
	Done

	Marquis and BBQ
	Tim/Freemen
	Yes

	Sleepers for the beds
	Seila 
	Yes

	2 cubic metres of compost
	Tim (Mark Corea)
	Yes

	5 cubic metres of top soil
	Tim(Mark Corea)
	No

	10 bales of pea straw and lucerne hay
	Tim/Seila
	Yes

	2.5 cubic metres chip bark mulch
	Tim (Mark Tickle)
	No

	Bamboo
	Seila/Tim
	Yes

	Bricks
	Tim
	Yes

	Bath tub
	Tim/Seila
	

	Irrigation hose
	Tim
	Yes

	Newspaper/cardboard
	Tim
	Yes

	Wetland water inoculants
	Tim/Seila
	

	Tools
	MPG group and all
	Yes

	Gloves 
	Everyone
	Yes

	Sunscreen and hat
	Everyone
	

	Seedlings
	Time/everyone
	Yes








1

